## Slide 1
TracePulse â€” Architecture & Requirements Document

## Slide 2
Section 1 â€” Overview
Standalone AI incident-ticket tool: RCA (root cause analysis) + similarity search. Ticket comes in â†’ AI diagnoses it â†’ system finds similar past resolved incidents â†’ engineer reviews/fixes â†’ resolution feeds back into future similarity matches. No dependency on other projects (Pulsegrid/LogPulse).

## Slide 3
Section 2 â€” Stack
FastAPI, PostgreSQL + pgvector, Alembic, Groq API (openai/gpt-oss-120b) for RCA, sentence-transformers (all-MiniLM-L6-v2, CPU-only) for embeddings, Docker Compose (local), static API key auth. 100% free tier.

## Slide 4
Section 3 â€” V1 Status: SHIPPED (tagged v1.0)
Phase | What It Does | Status | Key Issue Resolved
1. Scaffold | Docker Compose + FastAPI skeleton | DONE | health route cleanup
2. Tickets table + pgvector + Alembic |  | DONE | missing CREATE EXTENSION in migration
3. Plain CRUD + validation |  | DONE | clean pass
4. API key auth |  | DONE | weak AI-generated key replaced with real entropy (openssl)
5. RCA wiring (Groq) |  | DONE | spec'd model deprecated, swapped to gpt-oss-120b; fixed import/dependency/DB-host crash-loop
6. Similarity search (pgvector) |  | DONE | GPU/CUDA torch bloat fixed via correct --index-url pinning
7. Resolve endpoint |  | DONE | NULL-embedding crash in similarity query fixed
8. Seed script | 18 realistic tickets across 6 domains, seeded via real API calls (not fake DB inserts) | DONE | stale env var causing silent 401s fixed
9. End-to-end ship gate |  | DONE | cold restart, all 4 endpoints verified, 29 tickets survived restart intact

## Slide 5
Section 4 â€” V1 Endpoints
POST /tickets, GET /tickets/{id}, GET /tickets, PATCH /tickets/{id}/resolve â€” all require X-API-Key header

## Slide 6
Section 5 â€” V2 Roadmap (locked scope, phased)
Phase | Scope | Dependency | Status
2a | Incident triage (priority/severity/issue_type/team) + resolve/close state machine | No blockers | IN PROGRESS
2b | SLA management + monitoring/escalation | Needs background scheduler | Not started
2c | Engineer assignment + notification | Needs user table + notification channel | Not started
2d | Unified engineer dashboard (frontend) | Frontend stack TBD | Not started
2e | Email ingestion (IMAP/Graph) | Isolated, no dependency | Not started
Blocked | Pulsegrid webhook integration | Blocked on Pulsegrid's own deploy, spec ready | No ETA

## Slide 7
Section 6 â€” Key Architectural Decisions
â€¢ Model swapped from spec'd Llama 3.1 (deprecated) to openai/gpt-oss-120b
â€¢ RCA/triage always fail-safe: null fields on timeout/error, ticket never fails to save
â€¢ 10s timeout, retry-once on bad JSON
â€¢ Alembic used from Phase 2 onward for all schema changes
â€¢ Seed data generated through real API calls so embeddings/RCA are genuine, not placeholder

## Slide 8
Section 7 â€” Deployment
Local Docker Compose only (2 containers: api, db). No cloud deploy yet.